Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- Outlined the frontend architecture and defined the main user flows based on the prototype.

What is planned to be done until the next scrum meeting?

- Set up GitHub for teamwork.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- Began a draft for a technical outline for implementing the researched functionality.

What is planned to be done until the next scrum meeting?

- Finish the technical outline draft

What are the hurdles?

- No hurdles.

Andy Ruiz

How many hours have I worked since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- Refined the low-fidelity wireframes by standardizing layout patterns.

What is planned to be done until the next scrum meeting?

- Create higher-fidelity samples for the top-priority screens.

What are the hurdles?

- No hurdles.

Amir Hormaza

How many hours have I worked since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- set up the next sprint

What is planned to be done until the next scrum meeting?

- Define the MVP scope and prioritize features (must-have vs. nice-to-have).

What are the hurdles?

- no hurdles

Anirudh Sharma-

How many hours have I worked since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- set up the next sprint plan

What is planned to be done until the next scrum meeting?

- Create the github page for the project

What are the hurdles?

- no hurdles