Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Configure the router.

What is planned to be done until the next scrum meeting?

- Add a “Go to Login Page” link to the registration page.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on user interaction with the community feature

What is planned to be done until the next scrum meeting?

- Work on interactions between the community and search features

What are the hurdles?

- No hurdles.

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Began integrating the refactored API layer into a core screen.

What is planned to be done until the next scrum meeting?

- Finish wiring the API call end-to-end.

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on DB schema

What is planned to be done until the next scrum meeting?

- Continue working on backend logic and SQL schema

What are the hurdles?

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Work in stories for next sprint

What is planned to be done until the next scrum meeting?

Implement the login page and authentication flow.

What are the hurdles?

no hurdles

Fini