Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Add a “Go to Login Page” link to the registration page.

What is planned to be done until the next scrum meeting?

- Perform testing and verification.

What are the hurdles?

- No hurdles.

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Made progress on the API integration by wiring part of a core screen to a refactored API layer and aligning frontend data shapes with backend responses

What is planned to be done until the next scrum meeting?

- Continue making progress on the API integration.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on interactions between the community and search features

What is planned to be done until the next scrum meeting?

- Continue working on interactions between the community and search features

What are the hurdles?

- No hurdles.

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Implement the login page and authentication flow

What is planned to be done until the next scrum meeting?

Enable navigation between login, registration, and home pages

What are the hurdles?

no hurdles

Fini

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Refined the DB schema by updating key tables/relationships and syncing the schema changes with the backend models/config.

What is planned to be done until the next scrum meeting?

- Implement and test the corresponding backend logic for the updated schema.

What are the hurdles?

- none