Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Perform testing and verification.

What is planned to be done until the next scrum meeting?

- Optimize the styling of the login form.

What are the hurdles?

- No hurdles.

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continued the API integration by completing one endpoint connection for the core screen.

What is planned to be done until the next scrum meeting?

- Confirming the UI renders returned data correctly and adding basic loading/error handling.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continued working on interactions between the community and search features

What is planned to be done until the next scrum meeting?

- Work on improving interaction between all implemented features

What are the hurdles?

- No hurdles.

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Enable navigation between login, registration, and home pages

What is planned to be done until the next scrum meeting?

Continue working  on Enable navigation between login, registration, and home pages

What are the hurdles?

no hurdles

Fini

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on DB schema

What is planned to be done until the next scrum meeting?

- Continue working on backend logic and SQL schema

What are the hurdles?

- none