Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Create the profile page component file.

What is planned to be done until the next scrum meeting?

- Configure the router.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on improving interaction between all implemented features

What is planned to be done until the next scrum meeting?

- Begin working on creating the “Messages” feature

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on DB schema and backend logic

What is planned to be done until the next scrum meeting?

- Continue working on backend logic and SQL schema

What are the hurdles?

- none

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Enable navigation between login, registration, and home pages

What is planned to be done until the next scrum meeting?

Allow users to view other users’ profiles and basic location information.

What are the hurdles?

no hurdles

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continued API integration work by improving UI states (loading/error/empty) and aligning data rendering with the current backend response shape.

What is planned to be done until the next scrum meeting?

- Integrate a second API action (POST/PUT) for a core screen and refactor the API calls into a reusable service module

What are the hurdles?

- No hurdles.