Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Improve the design of the user profile page.

What is planned to be done until the next scrum meeting?

- Create the main page component file.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continue working on implementing a chatbox and worked on improving user interaction

What is planned to be done until the next scrum meeting?

- Finish implementing a chatbox and begin integrating it into the messages feature

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on DB schema

What is planned to be done until the next scrum meeting?

- Continue working on backend logic and SQL schema

What are the hurdles?

- none

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Completed cleanup of the second API call and improved UI behavior (loading/error states) so the screen is stable with real responses.

What is planned to be done until the next scrum meeting?

- Add a POST/PUT action for one core screen and verify it works end-to-end (submit → response → UI update).

What are the hurdles?

- none

Amir Hormaza:

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Allow users to view other users’ profiles and basic location information.

What is planned to be done until the next scrum meeting?

Continue allow users to view other users’ profiles and basic location information.

What are the hurdles?

no hurdles