Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Complete the development of the calendar component on the homepage.

What is planned to be done until the next scrum meeting?

- Configure the router.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Finished implementing the message feature

What is planned to be done until the next scrum meeting?

- Create a draft in order to implement the ability for users to create events

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on DB schema

What is planned to be done until the next scrum meeting?

- Continue working on backend logic and SQL schema

What are the hurdles?

- none

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Allow users to view other users’ profiles and basic location information.

What is planned to be done until the next scrum meeting?

Implement event editing functionality in the calendar component.

What are the hurdles?

no hurdles

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Started the PUT update path for the core screen and improved form validation messages (clearer prompts and basic input checks).

What is planned to be done until the next scrum meeting?

- Standardize UI handling for loading/error states across the update flow so the user gets consistent feedback (spinners, disabled submit, readable error text).

What are the hurdles?

- No hurdles.