Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Perform testing and verification.

What is planned to be done until the next scrum meeting?

- Implement improvements or bug fixes.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Finished the draft needed to implement the ability for users to create events

What is planned to be done until the next scrum meeting?

- Begin implementing the ability for users to create events

What are the hurdles?

- No hurdles.

Amir Hormaza

- How many hours have I worked since the last meeting?

- 3 hours

- What was done since the last scrum meeting?

- Implement event editing functionality in the calendar component.

- What is planned to be done until the next scrum meeting?

- Continue implementing event editing functionality in the calendar component.

- What are the hurdles?

- no hurdles

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Started wiring the category component into the UI and began standardizing loading/error states for the event actions so the flow feels consistent

What is planned to be done until the next scrum meeting?

- Finish category UI integration (add/select category), connect it to event creation, and verify filtering updates the calendar correctly.

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on Backend

What is planned to be done until the next scrum meeting?

- Continue working on backend logic

What are the hurdles?

- none