Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Create the category component file.

What is planned to be done until the next scrum meeting?

- Design the webpage styles and configure the router.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continue implementing the ability for users to create events and any necessary improvements

What is planned to be done until the next scrum meeting?

- Finish implementing the ability for users to create events and any necessary improvements

What are the hurdles?

- No hurdles.

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

users can update their own profile

create policy "users can update their own profile"

What is planned to be done until the next scrum meeting?

Continue working on users can update their own profile

create policy "users can update their own profile"

What are the hurdles?

no hurdles

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on Backend

What is planned to be done until the next scrum meeting?

- Continue working on backend logic

What are the hurdles?

- none

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Connected category selection to the event form and added basic validation.

What is planned to be done until the next scrum meeting?

- Finish category-based filling on the calendar view.

What are the hurdles?

- No hurdles.