Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Handle tokens and user state.

What is planned to be done until the next scrum meeting?

- Use incremental development to add a tags page.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on bugs that are present within the code

What is planned to be done until the next scrum meeting?

- Continue working on bugs that are present within the code

What are the hurdles?

- No hurdles.

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Continued API integration by refactoring reusable request logic and applying it to a core screen; improved validation and error handling.

What is planned to be done until the next scrum meeting?

- Connect one additional screen to live API data and run a quick end-to-end regression test.

What are the hurdles?

- No hurdles.

Anirudh Sharma:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on Backend

What is planned to be done until the next scrum meeting?

- Continue working on backend logic

What are the hurdles?

- No hurdles

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Implement search functionality for events by name or category.

What is planned to be done until the next scrum meeting?

Implement loading states and spinners for API calls.

What are the hurdles?

no hurdles

No