Daily Scrum Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

Esther Zhu:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Implement the event list and event details.

What is planned to be done until the next scrum meeting?

- Continue to optimize page loading performance and error handling.

What are the hurdles?

- No hurdles.

Wayne Williamson:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Performed bug testing and reliability testing

What is planned to be done until the next scrum meeting?

- Continue bug testing and reliability testing

What are the hurdles?

- No hurdles.

Andy Ruiz:

How many hours have I worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Completed category integration across remaining screens and run a regression test to confirm everything stays consistent.

What is planned to be done until the next scrum meeting?

- Work on fixing any remaining bugs found, then prepare a short demo walkthrough of the integrated flow.

What are the hurdles?

- No hurdles

Anirudh Sharma:

How many hours have you worked since the last meeting?

- 3 hours

What was done since the last scrum meeting?

- Worked on backend development. implementing server-side logic and API structure.

What is planned to be done until the next scrum meeting?

- Continue building out backend logic, focusing on route handlers and data flow.

What are the hurdles?

- none

Amir Hormaza

How many hours have I worked since the last meeting?

3 hours

What was done since the last scrum meeting?

Enable to add picture to envent creation

What is planned to be done until the next scrum meeting?

Finish Enable to add picture to envent creation

What are the hurdles?

no hurdles