Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:00 PM

End time: 8:30 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Continued looking into the different resources mentioned in the research paper.

- What is planned to be done until the next scrum meeting?

  - Looking into what type of files we need for facial recognition and researching how to convert these files into a JSON

- What are the hurdles?

  - Finding time to work on the project.

Ruben Perez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with product owner and began brainstorming how to standardize input data.

- What is planned to be done until the next scrum meeting?

  - Continue exploring the standardization and interpretation of given OBJ file.

- What are the hurdles?

  - Dealing with unfamiliar file types.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner and discussed conceptual questions along with starting Task 1.1 on his wish list.

- What is planned to be done until the next scrum meeting?

  - Continue analyzing research paper and taking notes for the team.

- What are the hurdles?

  - Adequately distributing work in the early stages.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner and prepared the start for task 1.1. I also finished reading the research paper.

- What is planned to be done until the next scrum meeting?

  - Start working on task 1.1

- What are the hurdles?

  - Coordinating with everyone