Sprint Backlog Grooming Meeting Minutes #1:

Attendees: <Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz>

Start time: <9:30 PM>

End time: <10:30 PM>

The following user stories were created/discussed/refined/prioritized.

- User Story #1 was completed.

- User Story #2 was completed.

- User Story #3 was refined.

- User Story #4 was refined.

- User Story #5: As a research engineer, I want to survey modern 3D face modeling methods and implement a baseline Python pipeline for our project.

- User Story #6: As a data scientist, I want to identify suitable datasets and define evaluation benchmarks for 3D face analysis.

- User Story #7: As a security reviewer, I want to assess risks and define safe handling practices for 3D face data.

- User Story #8: As a platform architect, I want to research and propose a modular Python architecture for 3D face modeling and analysis.

The user stories below are completed.

- User Story #1: Project requirements clarification and scope definition. A meeting was held with the product owner to discuss project details.

- User Story #2: Development environment and repository setup. The github repository and slack workspace for the project have been set up.

- User Story #3: High-level system architecture and technology research. Since the project required a lot more research than we anticipated, we focused more on technology research than the high-level system architecture for now.

- User Story #4: Initial backlog creation and user role identification. This week was centered around project research, so we decided to hold off on assigning specific project roles until we have a complete understanding of the project direction.