Sprint Retrospective Meeting Minutes

Project: Building a Python Platform for 3D Face Modeling and Analysis

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:30 PM

End time: 9:00 PM

### What went wrong?

- Did we do a good job estimating our team’s velocity?

We did a good job estimating our team’s velocity for sprint 1.

- Did we do a good job estimating the points (time required) for each user story?

Mostly accurate, but certain tasks such as research took longer than expected due to working with new concepts.

- Did each team member work as scheduled?

Yes. Everyone stayed aligned with daily objectives and worked in a punctual manner.

### What went right?

- Meetings with Product Owner:

 ◦ We were able to meet with our product owner twice within the sprint and he gave us valuable information to help us determine the scope of the project as well as the end goal we would want to strive for.

- Research:

 ◦ We were able to conduct research of how facial modeling works with different mesh files. Furthermore, the product owner gave us a wishlist with instructions on how to achieve these items, which gave us a good game plan on how to proceed with the project.

- Team Coordination and Communication:

 ◦ Strong daily communication and clear role division helped the team finish the sprint without any major blockers or rework.

### How to address the issues in the next sprint?

- How to address issues?

 ◦ Allocate more time to making sure we have all the files needed for MakeHuman such as an obj file etc.

 ◦ Use proper communication with product owner and the team

- How to improve the product?

 ◦ Begin python development of transforming obj file into JSON format