Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:00pm

End time: 9:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1: Project requirements clarification and scope definition

- User Story #2: Development environment and repository setup

- User Story #3: High-level system architecture and technology research

- User Story #4: Initial backlog creation and user role identification

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #5: As a research engineer, I want to survey modern 3D face modeling methods and implement a baseline Python pipeline for our project.

- User Story #6: As a data scientist, I want to identify suitable datasets and define evaluation benchmarks for 3D face analysis.

- User Story #7: As a developer, I will develop a python script to standardize the input data.

- User Story #8: As a platform architect, I want to research and propose a modular Python architecture for 3D face modeling and analysis.