Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 4:00 PM

End time: 4:30 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Working on a python script to convert  MakeHuman obj text file into a JSON

- What is planned to be done until the next scrum meeting?

  - Brainstorming about UML diagrams for the project and continue working on a python script to convert MakeHuman obj text file into a JSON

- What are the hurdles?

  - Finding time to work on project

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued the designing of the Face class as instructed by the product owner.

- What is planned to be done until the next scrum meeting?

  - Meet together to discuss the design and begin the implementation of the class in preparation for the deliverable.

- What are the hurdles?

  - Designing an effective class that meets product owner requirements.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued setting up IDE and studying product owner’s notes.

- What is planned to be done until the next scrum meeting?

  - Continue working on Week 1 milestones for step 1 of project.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on task 1.1 with new clarifications

- What is planned to be done until the next scrum meeting?

  - Keep working towards finishing task 1.1

- What are the hurdles?

  - None