Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:20 PM

End time: 9:50 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Brainstorming about UML diagrams for the project and continue working on a python script to convert MakeHuman obj text file into a JSON

- What is planned to be done until the next scrum meeting?

  - Create the UML diagrams for the face class of the project

- What are the hurdles?

  - Finding time to work on project

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Discussed 2nd milestone with team and began planning implementation.

- What is planned to be done until the next scrum meeting?

  - Finish planning to begin working on the second milestone.

- What are the hurdles?

  - Work distribution and balancing workloads.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued doing research on project scope.

- What is planned to be done until the next scrum meeting?

  - Continue setting up IDE and finish studying product owner’s notes.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on task 1.1 with new clarifications and start looking into the next task

- What is planned to be done until the next scrum meeting?

  - Finish working towards finishing task 1.1

- What are the hurdles?

  - Finishing task 1.1 on time