Sprint Planning Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz, Fabian Soto

Start time: 8:50 PM

End time: 9:20 PM

After discussion, the velocity of the team was estimated to be <16>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #9: As a developer/researcher, I want a standardized schema for storing face model data so that all face models (meshes, parameters, textures) can be handled consistently by future modules (4 points)

- User Story #10: As a system developer, I want a metadata standard describing each face asset so that the system can automatically identify how each file should be 		used (4 points)

- User Story #11: As a developer, I want a single Face Model object that references all associated data so that each face can be treated as a self-contained entity (4 points)

- User Story #12: As a developer, I want a concrete example of the standardized folder structure so that future contributors can follow it without ambiguity (4 points)

The team members indicated their willingness to work on the following user stories.

- Nathan Chen

  - User Story #9: As a developer/researcher, I want a standardized schema for storing face model data so that all face models (meshes, parameters, textures) can be handled consistently by future modules (4 points)

- Ruben Perez

  - User Story #10: As a system developer, I want a metadata standard describing each face asset so that the system can automatically identify how each file should be used (4 points)

- Johan Rodriguez

  - User Story #11: As a developer, I want a single Face Model object that references all associated data so that each face can be treated as a self-contained entity    (4 points)

- Richard Tairouz

  - User Story #12: As a developer, I want a concrete example of the standardized folder structure so that future contributors can follow it without ambiguity

(4 points)