Sprint Retrospective Meeting Minutes

Project: Building a Python Platform for 3D Face Modeling and Analysis

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:00 PM

End time: 8:30 PM

### What went wrong?

- Did we do a good job estimating our team’s velocity?

We did a good job estimating our team’s velocity for sprint 2.

- Did we do a good job estimating the points (time required) for each user story?

Mostly accurate, but task 1.1 took longer than expected due to working with new concepts.

- Did each team member work as scheduled?

Yes. Everyone stayed aligned with daily objectives and worked in a punctual manner.

### What went right?

- Meetings with Product Owner:

 ◦ We were able to meet with our product owner to clarify doubts on the project we had after doing the research

- Code:

 ◦ We set up all the repositories and started working on the code for task 1.1 where we made significant progress.

- Team Coordination and Communication:

 ◦ Strong daily communication and clear role division helped the team finish the sprint without any major blockers or rework.

### How to address the issues in the next sprint?

- How to address issues?

 ◦ Allocate more time to finish task 1.1 and do group meetings.
 ◦ Use proper communication with product owner and the team.

- How to improve the product?

 ◦ Finish task 1.1 so that we can have a clear idea on how to store the data. This way we can begin working on task 1.2.