Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:30pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #9: As a developer/researcher, I want a standardized schema for storing face model data so that all face models (meshes, parameters, textures) can be handled consistently by future modules (4 points)

- User Story #10: As a system developer, I want a metadata standard describing each face asset so that the system can automatically identify how each file should be 		used (4 points)

- User Story #11: As a developer, I want a single Face Model object that references all associated data so that each face can be treated as a self-contained entity (4 points)

- User Story #12: As a developer, I want a concrete example of the standardized folder structure so that future contributors can follow it without ambiguity (4 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #5: As a research engineer, I want to survey modern 3D face modeling methods and implement a baseline Python pipeline for our project.

- User Story #6: As a data scientist, I want to identify suitable datasets and define evaluation benchmarks for 3D face analysis.

- User Story #7: As a developer, I will develop a python script to standardize the input data.

- User Story #8: As a platform architect, I want to research and propose a modular Python architecture for 3D face modeling and analysis.