Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:55 PM

End time: 10:25 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Was not able to get much progress done but was able to coordinate a plan to work on the project together on Thursday.

- What is planned to be done until the next scrum meeting?

  - Work on development of python script for converting obj files to JSON formats.

- What are the hurdles?

  - Less time available due to an upcoming exam and homework assignments.

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued preparation for upcoming meeting and began working on the 2nd milestone deliverable.

- What is planned to be done until the next scrum meeting?

  - Progress through deliverables.

- What are the hurdles?

  - Understanding requirements.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continuing to advance on 1.1 goals with rest of team.

- What is planned to be done until the next scrum meeting?

  - Continue setting up IDE for week 1 goal and researching further into paper.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep working on task 1.1

- What is planned to be done until the next scrum meeting?

  - Finish working towards finishing task 1.1

- What are the hurdles?

  - None