Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:30 PM

End time: 10:00 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Continued development of a Python script to convert .obj files into JSON format.

  - Refined parsing logic and tested file handling..

- What is planned to be done until the next scrum meeting?

  - Continue development of the Python conversion script.

  - Improve robustness and test with additional example models.

- What are the hurdles?

  - No hurdles at the moment.

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on deliverables related to the second milestone.

  - Reviewed requirements and implementation approach.

- What is planned to be done until the next scrum meeting?

  - Continue work on milestone deliverables.

  - Evaluate and test Python libraries that may support development tasks.

- What are the hurdles?

  - Experimenting with new Python libraries.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued progress toward Week 1 / Goal 1.1 with the team.

  - Began IDE configuration and environment setup.

- What is planned to be done until the next scrum meeting?

  - Complete IDE setup and confirm development environment works with project dependencies.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed Task 1.1.

- What is planned to be done until the next scrum meeting?

  - Begin work on Task 2.2.

  - Review requirements and dependencies for the task.

- What are the hurdles?

  - Conflicting schedules for meetings.