Sprint Retrospective Meeting Minutes

Project: Building a Python Platform for 3D Face Modeling and Analysis

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:00 PM

End time: 9:30 PM

### What went wrong?

- Did we do a good job estimating our team’s velocity?

  - Yes. Our sprint plan matched what we were realistically able to complete. The team maintained steady progress across the sprint and finished the first two milestones without needing to drop scope.

- Did we do a good job estimating the points (time required) for each user story?

  - Better than last sprint. Most story point estimates lined up with actual effort, and when something took longer, we adjusted quickly by redistributing work and keeping priorities clear instead of letting the delay snowball.

- Did each team member work as scheduled?

  - Yes. Everyone completed assigned responsibilities on time, stayed responsive in communication, and supported each other when dependencies came up.

### What went right?

- Planning and Task Breakdown

  - The sprint tasks were broken down clearly, which made it easier to start quickly and track progress daily.

  - Dependencies were identified early, so we avoided last-minute blockers.

- Execution and Deliverables

  - The team completed the first two milestones, confirming that our workflow and coordination were effective.

  - Progress stayed consistent across the sprint rather than piling up near the end.

- Team Coordination and Communication:

  - Fast check-ins and quick updates reduced confusion and kept work moving.

  - When questions came up, they were handled quickly rather than lingering and slowing implementation.

### How to address the issues in the next sprint?

- How to address issues?

  - Keep using short daily check-ins, but add a quick mid-sprint review to confirm we are still on track and adjust scope early if needed.

  - When tasks introduce unfamiliar tools or concepts, assign a short “research spike” first so estimates stay accurate and implementation goes smoother.

  - Document decisions as we go so new work does not require backtracking.

- How to improve the product?

  - Build on Milestones 1 and 2 by tightening reliability: clearer structure, cleaner organization, and more consistent outputs.

  - Add basic validation and testing around the completed components so future tasks integrate without breaking earlier work.

  - Prepare a clear handoff into the next milestone by defining interfaces and expected data flow before coding.