Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:40pm

End time: 10:10pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #13: As a developer/researcher, I want to implement Face.from_makehuman_identity(...), store identity parameters under the MakeHuman model block, support save/load round trip via face.json and standard folder structure.

- User Story #14 (In Progress): As a system developer, I want to extend Face object with expression parameters under models.makehuman.components.expression.parameters, while preserving save/load validation.

- User Story #15 (In Progress) As a developer, I want to add a renderables.default entry and copy mesh/mtl/textures into the standard directory structure on save.

- User Story #16 (In Progress) As a developer, I want to validate mesh presence, UV requirements when textures exist, and store manifest metadata (vertex_count, face_count, uv_present).

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- All user stories for this sprint were completed successfully, but we decided to move away from relying on PyTorch, and we’re shifting our focus toward new deliverables proposed by the Product Owner.