Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:00 PM

End time: 9:30 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Worked on fixing some tests for milestone 2.

- What is planned to be done until the next scrum meeting?

  - Working on integrating Filment with Python

- What are the hurdles?

  - Not knowing how to utilize Cpp files with Python files.

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued reviewing the new project milestones in preparation for new sprint.

- What is planned to be done until the next scrum meeting?

  - Delegate tasks and begin working on requirements.

- What are the hurdles?

  - No hurdles today.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued progress toward Milestone 3.

- What is planned to be done until the next scrum meeting?

  - Finish IDE setup and continue working on Milestone 3.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some issues with milestones 1 and 2

- What is planned to be done until the next scrum meeting?

  - Debug issues with previous milestones

  - Adjust milestone 3 without pytorch

- What are the hurdles?

  - Conflicting schedules for meetings.

  - Incompatibility with pytorch