Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:10 PM

End time: 9:40 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Installing Filment on Macbook.

  - Continue working on integrating Filment with Python.

- What is planned to be done until the next scrum meeting?

  - Continue working on integrating Filment with Python

- What are the hurdles?

  - Not knowing how to utilize Cpp files with Python files.

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on milestone 3.

- What is planned to be done until the next scrum meeting?

  - Continue working through milestone 3 requirements.

- What are the hurdles?

  - None today.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Preliminary testing on code in personal branch for Milestone 3.

- What is planned to be done until the next scrum meeting?

  - Research software used in Milestone 3.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed debugging and started working towards updating milestone 3

- What is planned to be done until the next scrum meeting?

  - Adjust milestone 3 without pytorch

- What are the hurdles?

  - Conflicting schedules for meetings.