Sprint Planning Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz, Fabian Soto

Start time: 8:30 PM

End time: 9:00 PM

After discussion, the velocity of the team was estimated to be <25>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #17: As a developer, I want to implement automatic OBJ → GLB conversion using trimesh and verify compatibility with Filament’s gltf_viewer so that models can be loaded properly for GPU rendering. (5 points)

- User Story #18: As a systems developer, I want to build a minimal Filament renderer in C++ that loads a GLB model, creates an engine, scene, camera, and renders offscreen so that GPU rendering works cross-platform. (8 points)

- User Story #19: As a backend developer, I want to expose the Filament renderer to Python using pybind11 and return rendered images as NumPy arrays so that rendering integrates into our Python package. (7 points)

- User Story #20: As a developer, I want to integrate the native renderer into render_face(), implement automatic caching for OBJ → GLB conversion, and ensure face-only rendering with correct camera rotation so that the full pipeline meets the milestone acceptance requirements. (5 points)

The team members indicated their willingness to work on the following user stories.

- Nathan Chen

  - User Story #17: As a developer, I want to implement automatic OBJ → GLB conversion using trimesh and verify compatibility with Filament’s gltf_viewer so that models can be loaded properly for GPU rendering. (5 points)

- Ruben Perez

  - User Story #18: As a systems developer, I want to build a minimal Filament renderer in C++ that loads a GLB model, creates an engine, scene, camera, and renders offscreen so that GPU rendering works cross-platform. (8 points)

- Johan Rodriguez

  - User Story #19: As a backend developer, I want to expose the Filament renderer to Python using pybind11 and return rendered images as NumPy arrays so that rendering integrates into our Python package. (7 points)

- Richard Tairouz

User Story #20: As a developer, I want to integrate the native renderer into render_face(), implement automatic caching for OBJ → GLB conversion, and ensure face-only rendering with correct camera rotation so that the full pipeline meets the milestone acceptance requirements. (5 points)