Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:45 pm

End time: 9:15 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #13: As a developer, I want the system to automatically load a face model from the standardized folder structure so that models can be instantiated without manual configuration. (4 points)

- User Story #14: As a developer, I want validation checks for the face model schema and metadata so that improperly formatted face assets are detected before entering the pipeline. (4 points)

- User Story #15: As a developer, I want a Python API for accessing Face Model objects so that other modules (analysis, visualization, ML models) can interact with them programmatically. (4 points)

- User Story #16: As a researcher, I want a basic visualization tool to render loaded face meshes so that I can verify that the face models and associated data are being interpreted correctly by the system. (4 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #5: As a research engineer, I want to survey modern 3D face modeling methods and implement a baseline Python pipeline for our project.

- User Story #6: As a data scientist, I want to identify suitable datasets and define evaluation benchmarks for 3D face analysis.

- User Story #7: As a developer, I will develop a python script to standardize the input data.

- User Story #8: As a platform architect, I want to research and propose a modular Python architecture for 3D face modeling and analysis.