Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:35 PM

End time: 9:05 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Working on make_head_only.py file.

- What is planned to be done until the next scrum meeting?

  - Finish up make_head_only.py file.

  - Continue trying to connect pybind11 with cpp files

- What are the hurdles?

  - Lots of issues with compiling Filament with existing python and cpp files

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued preparing for meeting and polishing last deliverable.

- What is planned to be done until the next scrum meeting?

  - Continue preparation and refactoring milestone 3 deliverable.

- What are the hurdles?

  - No hurdles.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Analyzed new documentation assigned to us by professor.

- What is planned to be done until the next scrum meeting?

  - Continue testing new code on personal branch for Milestone 3.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued research on new milestone

- What is planned to be done until the next scrum meeting?

  - Finish research and begin coding

- What are the hurdles?

  - Conflicting schedules for meetings.

  - Understanding the new modifications to our project