Daily Scrum Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 10:40 PM

End time: 11:10 PM

Nathan Chen:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Worked on incorporating material mesh in the make_head_only.py.

- What is planned to be done until the next scrum meeting?

  - Continue working on make_head_only.py file.

  - Continue trying to connect pybind11 with cpp files

- What are the hurdles?

  - Lots of issues with compiling Filament with existing python and cpp files

Ruben Perez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewing code thus far and testing changes.

- What is planned to be done until the next scrum meeting?

  - Continue review process before next meeting.

- What are the hurdles?

  - Some dependency issues across different code sections.

Johan Rodriguez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Analyzed new documentation assigned to us by professor.

- What is planned to be done until the next scrum meeting?

  - Continue testing new code on personal branch for Milestone 3.

- What are the hurdles?

  - None at this time.

Richard Tairouz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on milestone 3 based on new expectations

- What is planned to be done until the next scrum meeting?

  - Start own personal coding to try different ways of achieving milestone 3

- What are the hurdles?

  - Conflicting schedules for meetings.