Sprint Backlog Grooming Meeting Minutes #1:

Attendees: <Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz>

Start time: <9:00 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- User Story #1 (Completed)
As a developer, I want to create a minimal Face object from a parsed MakeHuman identity (.mhm) file so that identity parameters can be stored and reused.
Status: Completed. Face object creation, serialization, and deserialization implemented and verified.

- User Story #2 (Completed)
As a developer, I want to define and enforce a standard folder and JSON schema for saving Face objects so that faces can be reliably stored and loaded.
Status: Completed. Folder structure and face.json format implemented.

- User Story #3 (Deferred)
As a developer, I want to extend the Face object to support MakeHuman expression (.mhpose) files so that facial expressions can be applied to identity models.
Status: In progress. Expression parameters are being stored under models.makehuman.components.expression.parameters.

- User Story #4 (Deferred)
As a platform engineer, I want to add renderable asset support (mesh, materials, textures) to the Face object so that it can be prepared for rendering pipelines.
Status: In progress. Renderable paths and asset copying logic under models.makehuman.renderables.default are being implemented.

- User Story #5 (Created)
As a validation engineer, I want to implement renderable validation checks (mesh existence, UV presence, vertex and face counts) so that incompatible or incomplete assets are caught early.
Status: Newly created. Targets Milestone 2C requirements.

- User Story #6 (Created)
As a developer, I want to ensure that Face save/load operations preserve identity, expression, and renderable data without corruption so that round-trip integrity is guaranteed.
Status: Newly created. Validation will be enforced via Face.load().validate().

- User Story #7 (Deferred)
As a security reviewer, I want to define safe handling practices for facial data so that privacy and ethical considerations are addressed.
Status: Deferred. To be revisited after core functionality milestones are completed.

- User Story #8 (Deferred)
As a platform architect, I want to formalize a modular Python architecture for downstream rendering and analysis so that future extensions are clean and maintainable.
Status: Deferred. Will be revisited during Milestone 3 planning.

- User Story #9 (Deferred)
Create a python script that translates the MakeHuman files into a JSON object

- User Story #10 (Deferred)
Create a UML diagram for an object oriented programming implementation of the project

- User Story #11 (Deferred)

As a developer, I want a single Face Model object that references all associated data so that each face can be treated as a self-contained entity

- User Story #12 (Deferred)

As a developer, I want a concrete example of the standardized folder structure so that future contributors can follow it without ambiguity

- User Story #13 (In Progress)

As a developer/researcher, I want to implement Face.from_makehuman_identity(...), store identity parameters under the MakeHuman model block, support save/load round trip via face.json and standard folder structure.

- User Story #14 (In Progress)

As a system developer, I want to extend Face object with expression parameters under models.makehuman.components.expression.parameters, while preserving save/load validation.

- User Story #15 (In Progress)

As a developer, I want to add a renderables.default entry and copy mesh/mtl/textures into the standard directory structure on save.

- User Story #16 (In Progress)

As a developer, I want to validate mesh presence, UV requirements when textures exist, and store manifest metadata (vertex_count, face_count, uv_present).

- User Story #17 (In Progress)

As a developer, I want to research alternative rendering approaches to replace the original PyTorch-based Milestone 3 pipeline so that the project can proceed without compatibility issues.

- User Story #18 (In Progress)

As a developer, I want to evaluate rendering frameworks and tools that can integrate with the Python platform and support GPU rendering.

- User Story #19 (In Progress)

As a developer, I want to define the architecture and integration strategy for the updated Milestone 3 so that the rendering pipeline can work with the existing Face object structure.

- User Story #20 (In Progress)

As a developer, I want to be able to use a python script to convert OBJ files to GLB files.

- User Story #21 (In Progress)

As a developer, I want to utilize Filament to 3D render GLB files.