Sprint Planning Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz, Fabian Soto

Start time: 10:00 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be <20>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #21: As a developer, I want to validate and improve the OBJ → GLB conversion pipeline (including caching) so that conversions are consistent, efficient, and avoid redundant processing. (5 points)

- User Story #22: As a systems developer, I want to refactor the Filament renderer implementation in C++ to ensure clean architecture (Engine, Scene, Camera separation) and improve maintainability. (5 points)

- User Story #23: As a backend developer, I want to optimize the Python ↔ C++ integration using pybind11 to reduce overhead and ensure NumPy array outputs are returned efficiently. (5 points)

- User Story #24: As a developer, I want to test and validate face-only rendering correctness (camera positioning, rotation around face center, and mesh integrity) so that outputs meet acceptance requirements. (5 points)

The team members indicated their willingness to work on the following user stories.

- Nathan Chen

  - User Story #21: As a developer, I want to validate and improve the OBJ → GLB conversion pipeline (including caching) so that conversions are consistent, efficient, and avoid redundant processing. (5 points)

- Ruben Perez

  - User Story #22: As a systems developer, I want to refactor the Filament renderer implementation in C++ to ensure clean architecture (Engine, Scene, Camera separation) and improve maintainability. (5 points)

- Johan Rodriguez

  - User Story #23: As a backend developer, I want to optimize the Python ↔ C++ integration using pybind11 to reduce overhead and ensure NumPy array outputs are returned efficiently. (5 points)

- Richard Tairouz

  - User Story #24: As a developer, I want to test and validate face-only rendering correctness (camera positioning, rotation around face center, and mesh integrity) so that outputs meet acceptance requirements. (5 points)