Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 8:55 pm

End time: 9:25 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #17: As a developer, I want improved error handling and logging throughout the rendering and model loading pipeline so that issues can be diagnosed quickly and the system is more robust. (4 points)

- User Story #18: As a developer, I want enhanced performance optimization for the rendering pipeline so that face models can be processed and rendered efficiently. (4 points)

- User Story #19: As a researcher, I want expanded testing coverage for face model inputs so that the system behaves reliably across different datasets and formats. (4 points)

- User Story #20: As a developer, I want improved integration between system components (loading, validation, rendering, API) so that the platform operates as a cohesive and maintainable system. (4 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #9: Deferred due to prioritization of system refinement and performance improvements.

- User Story #10: Requires additional design considerations before implementation.

- User Story #11: Dependent on further stabilization of core system components.

- User Story #12: Will be revisited once foundational improvements are finalized.