Sprint Planning Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz, Fabian Soto

Start time: 8:55 PM

End time: 9:25 PM

After discussion, the velocity of the team was estimated to be <20>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #25: As a developer, I want to implement advanced caching and asset management for processed face models so that repeated operations are minimized and system performance is improved. (5 points)

- User Story #26: As a systems developer, I want to further modularize the rendering architecture (Engine, Scene, Camera, Lighting separation) so that the system is easier to maintain, extend, and debug. (5 points)

- User Story #27: As a backend developer, I want to improve data transfer efficiency between Python and C++ (pybind11 optimization and memory handling) so that large datasets can be processed with minimal overhead. (5 points)

- User Story #28: As a researcher, I want enhanced visualization controls (camera manipulation, lighting adjustments, and render settings) so that I can better inspect and validate face models. (5 points)

The team members indicated their willingness to work on the following user stories.

- Nathan Chen

  - User Story #25: As a developer, I want to implement advanced caching and asset management for processed face models so that repeated operations are minimized and system performance is improved. (5 points)

- Ruben Perez

  - User Story #26: As a systems developer, I want to further modularize the rendering architecture (Engine, Scene, Camera, Lighting separation) so that the system is easier to maintain, extend, and debug. (5 points)

- Johan Rodriguez

  - User Story #27: As a backend developer, I want to improve data transfer efficiency between Python and C++ (pybind11 optimization and memory handling) so that large datasets can be processed with minimal overhead. (5 points)

- Richard Tairouz

  - User Story #28: As a researcher, I want enhanced visualization controls (camera manipulation, lighting adjustments, and render settings) so that I can better inspect and validate face models. (5 points)