Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 9:10 pm

End time: 9:40 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #21: As a developer, I want to finalize and stabilize all core system features so that the platform is fully functional and reliable for demonstration. (4 points)

- User Story #22: As a developer, I want to implement a polished and user-friendly demo workflow (including example inputs and outputs) so that the system can be clearly and effectively presented to judges. (4 points)

- User Story #23: As a researcher, I want to validate the system using representative datasets and document expected outputs so that the results shown in the demo are accurate and reproducible. (4 points)

- User Story #24: As a team, we want to prepare presentation materials and integrate the system into a live or recorded demo environment so that we can confidently showcase the platform’s capabilities. (4 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #9: Deferred due to prioritization of system refinement and performance improvements.

- User Story #10: Requires additional design considerations before implementation.

- User Story #11: Dependent on further stabilization of core system components.

- User Story #12: Will be revisited once foundational improvements are finalized.