Sprint Planning Meeting Minutes:

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz, Fabian Soto

Start time: 9:30 PM

End time: 10:00 PM

After discussion, the velocity of the team was estimated to be <20>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #29:

  - As a team, we want to design and finalize a professional project poster so that we can clearly communicate our system, architecture, and results during the presentation. (5 points)

- User Story #30:

  - As a team, we want to create a demonstration video showcasing the system’s capabilities (face modeling, rendering pipeline, and outputs) so that evaluators can easily understand the workflow and results. (5 points)

- User Story #31:

  - As a developer, I want to prepare a stable and polished live demo (or recorded fallback) so that the system can be reliably presented without technical issues. (5 points)

- User Story #32:

  - As a team, we want to prepare and rehearse the presentation (slides, speaking roles, and timing) so that we deliver a clear, structured, and professional final presentation. (5 points)

The team members indicated their willingness to work on the following user stories.

- Nathan Chen
 User Story #29: Design and finalize the project poster (5 points)

- Ruben Perez
 User Story #30: Create and edit the demo video (5 points)

- Johan Rodriguez
 User Story #31: Ensure system stability and prepare the demo environment (5 points)

- Richard Tairouz
 User Story #32: Organize presentation slides, speaking structure, and coordinate rehearsal (5 points)