Sprint Retrospective Meeting Minutes

Project: Building a Python Platform for 3D Face Modeling and Analysis

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 5:00 PM

End time: 5:30 PM

### What went wrong?

- Did we do a good job estimating our team’s velocity?

  - Overall, the team maintained a strong and consistent pace throughout the final sprint. Velocity estimates were generally accurate, though final-stage activities such as polishing, debugging, and presentation readiness required slightly more time than anticipated. This is typical during project closeout phases where small issues become more visible.

- Did we do a good job estimating the points (time required) for each user story?

  - Story point estimates were effective for development-focused tasks, but final deliverables such as testing, documentation, and demo preparation required additional effort beyond initial expectations. Future projects may benefit from assigning separate effort estimates for presentation and deployment tasks.

- Did each team member work as scheduled?

  - Yes. All team members remained engaged, contributed consistently, and fulfilled responsibilities throughout the sprint. Collaboration was especially strong during final integration, debugging, and presentation preparation.

### What went right?

- Planning and Task Breakdown

  - The team effectively organized the final sprint around project completion priorities:

- Final system stabilization

- Demo workflow refinement

- Validation and testing

- Documentation completion

- Presentation readiness

This structure kept the team aligned and focused on delivering a polished final product.

- Execution and Deliverables

  - The team successfully completed all planned objectives. Major accomplishments included:

    - Fully functional Python-based 3D face modeling platform

    - Stable rendering and workflow integration

    - Clear demonstration pipeline with reproducible outputs

    - Final presentation materials completed

    - Successful readiness for showcase and evaluation

- Team Coordination and Communication:

  - Communication remained strong throughout the sprint. Team members collaborated efficiently, quickly resolved blockers, and maintained alignment through regular check-ins. Final integration work benefited significantly from cooperative problem solving.

### How to address the issues in the next sprint?

- How to address issues?

  - As the project has concluded, no additional sprint is required. However, lessons learned for future projects include:

    - Reserve dedicated time for final polishing and QA

    - Separate technical development from presentation-prep workload

    - Begin validation and demo rehearsals earlier

    - Identify task dependencies sooner

    - Maintain regular communication during final milestones

- How to improve the product?

  - Although the capstone project is complete, future enhancements could include:

- Support for additional face modeling frameworks beyond current integrations

- Expanded automation for importing OBJ meshes and metadata

- Improved UI/UX for non-technical users

- Enhanced performance optimization for larger datasets

- Broader testing across hardware environments

- Extended analytics and parameter comparison tools

- Cloud deployment or web-accessible version of the platform