Sprint Review Meeting Minutes

Attendees: Nathan Chen, Ruben Perez, Johan Rodriguez, Richard Tairouz

Start time: 4:30 pm

End time: 5:00 pm

Following the final show-and-tell presentation, the product owners accepted all sprint deliverables and confirmed successful completion of the project.

Completed user stories:

- FINAL User Story #21: As a developer, I finalized and stabilized all core system features so that the platform was fully functional and reliable for demonstration. (4 points)

- FINAL User Story #22: As a developer, I implemented a polished and user-friendly demo workflow (including example inputs and outputs) so that the system could be clearly and effectively presented to judges. (4 points)

- FINAL User Story #23: As a researcher, I validated the system using representative datasets and documented expected outputs so that the results shown in the demo were accurate and reproducible. (4 points)

- FINAL User Story #24: As a team, we prepared presentation materials and integrated the system into a live or recorded demo environment so that we could confidently showcase the platform’s capabilities. (4 points)

Project Closure Notes:

- All sprint goals were met successfully.

- The product was completed and ready for final showcase presentation.

- No additional backlog items remain required for core project scope.

- Deferred items may be considered future enhancements outside the completed capstone scope.