Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 3/2/26

Start time: 12:30pm

End time: 1:30pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 5: Enhance the predictive accuracy and robustness of the multiple linear regression system.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 5): Research and integrate additional market features (such as Trading Volume and Moving Averages) into the regression model to improve forecast reliability.

- Ryan Echevarria (User Story 5): Refine the hyperparameter configuration system to support automated “Grid Search”, testing multiple model settings at once to find the most accurate combination.

- Erick Cevallos (User Story 5): Update the visualization dashboard to include error margin shading (confidence intervals) around the predicted price lines.

- Alexander Hernandez (User Story 5): Implement a “Batch Processing” function to allow the data pipeline to retrieve and store historical data for a list of multiple tickers simultaneously.

Daily Standup 5

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 3/9/26

Start time: 1:00 pm

End Time: 1:30 pm

Meeting Notes:

The team reviewed the impact of the newly added market indicators and observed improved model stability when Trading Volume was included, particularly during volatile market periods. Progress was made on implementing the confidence interval feature by calculating the regression standard error to begin defining the prediction buffer zones