Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/09/26

Start time: 2:00pm

End time: 3:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3: Optimize initial stock market prediction model parameters.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 3): Enable easy access to retrieve specific stock ticker closing prices and volume data.

- Ryan Echevarria (User Story 3): Research graph visualization showing overlay of linear regression model prediction against actual price points.

- Erick Cevallos (User Story 3): Research how to easily adjust hyperparameters via a config file.

- Alexander Hernandez (User Story 3): Research feature for filter-based prediction determined by ticket symbol.

Daily Standup 3

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/23/26

Start time: 12:00 pm

End Time: 12:30 pm

Meeting Notes:

The team reviewed results from the latest test iterations using configuration-based hyperparameter tuning and compared updated prediction curves against historical price data. Improvements were observed in select timeframes where previous divergence was highest, while remaining gaps were identified for further refinement. Next steps include isolating additional features that may improve model responsiveness and continuing to iterate on visualization clarity to better highlight model performance trends.