Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/09/26

Start time: 2:00pm

End time: 3:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3: Optimize initial stock market prediction model parameters.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 3): Enable easy access to retrieve specific stock ticker closing prices and volume data.

- Ryan Echevarria (User Story 3): Research graph visualization showing overlay of linear regression model prediction against actual price points.

- Erick Cevallos (User Story 3): Research how to easily adjust hyperparameters via a config file.

- Alexander Hernandez (User Story 3): Research feature for filter-based prediction determined by ticket symbol.

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/13/26

Start time: 2:00 pm

End Time: 2:30 pm

Meeting Notes:

The team validated the end-to-end workflow, confirming that the model now successfully generates predictions from raw input data without pipeline errors. The team started focusing on performance monitoring, identifying how long the data ingestion and preprocessing steps take to identify and fix bottlenecks in the system. Additionally, we began documenting the finalized pipeline structure and data standards to support the upcoming code review process.