Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/09/26

Start time: 2:00pm

End time: 3:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3: Optimize initial stock market prediction model parameters.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 3): Enable easy access to retrieve specific stock ticker closing prices and volume data.

- Ryan Echevarria (User Story 3): Research graph visualization showing overlay of linear regression model prediction against actual price points.

- Erick Cevallos (User Story 3): Research how to easily adjust hyperparameters via a config file.

- Alexander Hernandez (User Story 3): Research feature for filter-based prediction determined by ticket symbol.

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/11/26

Start time: 1:00 pm

End Time: 1:30 pm

Meeting Notes:

The team discussed progress on integrating the refined stock market prediction model into the overall system pipeline. Remaining runtime inconsistencies were addressed, and improvements were made to streamline data preprocessing to ensure consistency across training and testing datasets.

Additionally, the team began implementing the initial evaluation framework, running preliminary tests using the selected performance metrics. Early results were analyzed to identify areas for further optimization, and action items were assigned to improve model accuracy and efficiency before the next sprint review.