Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/09/26

Start time: 2:00pm

End time: 3:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3: Optimize initial stock market prediction model parameters.

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 3): Enable easy access to retrieve specific stock ticker closing prices and volume data.

- Ryan Echevarria (User Story 3): Research graph visualization showing overlay of linear regression model prediction against actual price points.

- Erick Cevallos (User Story 3): Research how to easily adjust hyperparameters via a config file.

- Alexander Hernandez (User Story 3): Research feature for filter-based prediction determined by ticket symbol.

Daily Standup 1

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/10/26

Start time: 1:00 pm

End Time: 1:30 pm

Meeting Notes:

The team continued refining the stock market prediction model by resolving remaining runtime issues and further improving code organization to enhance readability and maintainability. Progress was also made in establishing a more structured evaluation strategy, including selecting initial performance metrics and preparing the framework for more thorough model testing in upcoming iterations.