Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/26/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 2: Implement initial stock market prediction model

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 2): Design and Implement data storage for the stock market data

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 2/2/26

Start time: 3:00 pm

End Time: 3:30 pm

Meeting Notes:

The team began discussing the data cleaning strategies to remove outliers and reduce noise in the dataset. We began finalizing the list of market indicators to prioritize which will improve predictive accuracy. Additionally, we selected an LSTM (Long Short-Term Memory) model as the next approach to explore and began discussing the timeline to set up the initial prototype.