Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/26/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 2: Implement initial stock market prediction model

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 2): Design and Implement data storage for the stock market data

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/29/26

Start time: 2:00 pm

End Time: 2:30 pm

Meeting Notes:

The team successfully tested the first baseline model of linear regression and began reviewing the initial results to determine any significant data outliers or noise. We started discussing which market indicators will be prioritized so that we can improve the model’s predictive accuracy and also discussed what types of models besides linear models could be first for the task of stock market prediction.