Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/26/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 2: Implement initial stock market prediction model

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 2): Design and Implement data storage for the stock market data

Daily Standup 2

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/28/26

Start time: 1:00 pm

End Time: 1:30 pm

Meeting Notes:

The team continued building the initial model prototype discussed in earlier standups. Progress was made toward preparing the dataset, with initial feature identification underway and early preprocessing steps being planned. Linear regression remains the selected baseline model for stock market prediction to support clear evaluation and comparison as development progresses. The team also confirmed that all members are aligning their environments to use consistent libraries, including TensorFlow, PyTorch, and Pandas, to ensure smooth collaboration moving forward.