Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/12/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Set up data loading and retrieval

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 1): Research available stock market data APIs

Daily Standup 9

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/22/26

Start time: 2:00 pm

End Time: 2:30 pm

Meeting Notes:

During today’s standup, the team reviewed several online resources related to market predictability. We identified a few relevant example repositories and discussed their overall approaches. The remainder of the standup was spent walking through the code to better understand the underlying logic and how similar techniques could be applied to our project.