Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/12/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Set up data loading and retrieval

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 1): Research available stock market data APIs

Daily Standup 8

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/20/26

Start time: 2:00 pm

End Time: 2:30 pm

Meeting Notes:

The team discussed repository creation and management to ensure that our code can be integrated smoothly in the future and verified that each team member's local development environment was set up correctly. Additionally, we finalized the list of user stories that were discussed in the previous standup and confirmed that none of the team members had any blockers that could prevent them from beginning their user story.