Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/12/26

Start time: 1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Set up data loading and retrieval

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 1): Research available stock market data APIs

Daily Standup 4

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echevarria

Date: 1/15/26

Start time: 3:00 pm

End Time: 3:30 pm

Meeting Notes:

Following the selection of the Regime-Switching + GARCH + Monte Carlo framework, the team shifted focus to the technical stack and data requirements needed to implement the model. The team researched available Python libraries and API’s that could be useful for implementing the selected model. Statsmodels and arch seemed useful for implementing regime-switching logic and GARCH implementation. Discussion was also made on the type of data needed from the stock market to train this model and if data providers had enough depth to support the model’s requirements.