Sprint Planning Meeting Minutes:

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echeverria

Start time:

1:00pm

End time: 2:00pm

After discussion, the velocity of the team was estimated to be

8 story points for the upcoming sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Set up data loading and retrieval

The team members indicated their willingness to work on the following user stories.

- Gavin Greene (User Story 1): Enable the system to load historical stock market data from a chosen source.

- Ryan Echevarria (User Story 1): Research machine learning models suitable for stock market prediction.

- Erick Cevallos (User Story 1): Research where to host our stock market prediction model

- Alexander Hernandez (User Story 1): Research available stock market data APIs

Daily Standup 3

Attendees:

Gavin Greene, Erick Cevallos, Alexander Hernandez, Ryan Echeverria

Start time:

2:00pm

End Time:

2:30pm

Meeting Notes:

The team reviewed several Monte Carlo–based stock price modeling approaches, including:

- Geometric Brownian Motion (GBM)

- Historical Monte Carlo

- Bootstrapped Block Monte Carlo

- GARCH-based Monte Carlo

- Machine-Learning-assisted Monte Carlo

- Regime-Switching Monte Carlo

After comparing realism and suitability for financial time-series modeling, the team agreed to proceed with a Regime-Switching + GARCH + Monte Carlo framework. This approach was selected because it captures market phases, volatility clustering, and uncertainty in future price paths more effectively than simpler models.